SCOPE OF WORK

Gift Card ⇄ Crypto Marketplace — Revamp & Feature Build

Prepared: 18 September 2026   |   Status: Draft for Review   |   Existing deployment: giftcard-crypto.vercel.app

# 1. Project Overview

Revamp of an existing live marketplace where users anonymously buy and sell gift cards for cryptocurrency. The platform sets fixed discounted prices per retailer, and a reveal system logs when buyers open gift card codes for dispute resolution.

The engagement covers: unified buyer/seller accounts, an internal wallet with mandatory top-ups, an admin-gated seller payout system, hardening of the crypto payment integration, and an overall workflow/UX improvement.

# 2. Scope of Work

## Phase 1 — Unified Accounts (Buyer / Seller Mode Toggle)

Client's words — "I'd like to merge the existing code so that a buyer and seller only is required to use 1 account. As currently if you're selling, u would need a separate account, so if they can toggle between buyer and seller mode"

Migrate separate buyer and seller accounts into a single account model.

Data migration: merge/link existing duplicate accounts; zero data loss.

Buyer ⇄ Seller mode toggle in the UI (dashboard/header switcher).

Update auth/session logic, route guards and role-based access control app-wide.

Refactor or retire all buyer-only / seller-only account flows.

## Phase 2 — Internal Wallet & Balance System (Buyer Top-Ups)

Client's words — "I'd like it so that if you want to buy on the website - you need to top up your balance."

Client's words — "The crypto API integration is sort of temperamental."

Buyers must deposit crypto to an internal balance before purchasing; purchases debit the balance.

Immutable wallet ledger (credits, debits, holds, refunds) with full audit trail.

Deposit flow: unique deposit addresses, on-chain confirmation tracking, auto-credit.

Edge-case handling: underpayment, overpayment, stale deposits, wrong currency.

Crypto integration hardening: provider abstraction layer, webhook-based confirmations with polling fallback, idempotency keys, retry/queue handling for missed callbacks.

Currency support (BTC + stablecoins minimum — final list to be confirmed with client).

Exchange-rate policy defined (at deposit vs. at purchase — client decision required).

## Phase 3 — Purchase Flow Rework

Client's words — "The primary basis is for users to anonymously buy and sell gift cards for crypto. A set discounted price by the site is given depending on the retailer."

Purchases deduct from internal balance (no per-purchase on-chain transactions).

Integrate existing retailer discount pricing engine.

Order lifecycle states: created → paid → code revealed → completed / disputed.

## Phase 4 — Seller Payout System

Client's words — "Sellers can periodically choose to receive money after the sale is complete, once authenticated by an admin. Minimum amounts need to be withdrawn etc."

Seller balance page: available vs. pending (unsettled) balance.

Withdrawal request flow with configurable minimum withdrawal amount per currency.

Admin authentication/approval step before any payout executes; full audit trail.

Withdrawal states: requested → approved → paid / rejected; seller notifications on status change.

## Phase 5 — Admin Panel

Client's words — "It has a reveal button so on the backend, it's possible to view what time the buyer opened the gift card code for any dispute purposes."

Payout approval queue (approve/reject with notes).

User management (view, suspend, flag).

Order & dispute viewer including reveal timestamps (who, when, session/IP).

Retailer / discount rate management.

Config management: minimum withdrawals, required confirmations, supported currencies.

Ops dashboard: volumes, pending payouts, dispute counts.

## Phase 6 — Preserve & Migrate Existing Features

Client's words — "Some validation has already been complete. Such as the gift card number starting with certain digits, that way we can determine if they're false or not."

Gift card prefix validation — ported into the new order flow.

Retail discount pricing engine and all existing gift card inventory/data migrated.

Reveal-time logging preserved and enhanced, surfaced in the admin dispute view.

## Phase 7 — Revamp, QA & Deployment

Client's words — "I need it revamped however and some additional features and a better work flow"

UX/workflow improvements across the app as part of the revamp.

Regression testing on migrated data; payment edge-case testing (reorgs, duplicate callbacks, timeouts).

Security pass: rate limiting, idempotency, session security, wallet-address hygiene.

Staging environment + production cutover plan, handover documentation, rollback plan.

# 3. Out of Scope (change requests if required)

KYC / AML identity verification

Fiat on/off ramps

Mobile applications

New retailer integrations beyond the existing set

Legal / compliance consulting

# 4. Open Questions (to be resolved before contract signature)

Which cryptocurrencies must be supported, and via which payment provider?

Escrow mechanics: when exactly is a seller paid — on code reveal, or after a dispute window?

Custody model: self-custody wallets vs. custodial provider? (Architecturally significant.)

Dispute resolution process: manual admin resolution? Refund from buyer balance? Chargeback to seller?

Migration: any active balances or open orders mid-migration? Is a freeze window acceptable?

Expected transaction volumes — manual payouts acceptable, or automation required?

Exchange-rate policy: fixed at deposit time or at purchase time?

# 5. Risks & Assumptions

Compliance exposure: anonymous crypto + gift cards is high-risk for AML / stolen-card fraud. At minimum, basic sanctions screening and deposit limits are recommended; client accepts responsibility for legal compliance.

Existing codebase quality is unknown. A paid discovery/audit week is recommended before firm fixed pricing.

Crypto integration reliability depends on the chosen provider; the abstraction layer makes providers swappable.

Client is collecting multiple quotes; pricing validity should be time-boxed.

# 6. Indicative Timeline

| Stage | Duration | Content |
| --- | --- | --- |
| Week 0 — Discovery | 1 week | Codebase audit; resolve Section 4 questions; firm estimate |
| Weeks 1–2 | 2 weeks | Phase 1 (unified accounts) + Phase 2 (wallet & top-ups) |
| Weeks 3–4 | 2 weeks | Phases 3–5 (purchase flow, payouts, admin panel) |
| Week 5 | 1 week | Phase 6–7: migration, QA, staging, cutover & handover |

All client quotations in Section 2 are reproduced verbatim from the client's brief for traceability.